Sprint 2 Plan

SlugGym — Workout Logging & Real-Time Equipment Availability

# 1. Heading

| Document | Sprint 2 Plan |
| --- | --- |
| Product Name | SlugGym |
| Sprint Name | Sprint 2 — Workout Logging & Real-Time Equipment Availability |
| Scrum Master | Heidi |
| Sprint Start Date | April 22, 2026 |
| Sprint End Date | May 6, 2026 |
| Revision | 1.0 |
| Revision Date | 2026-04-21 |
| Linear Milestone | Sprint 2: Workout Logging & Real-Time Equipment Availability |
| Linear Cycle | Sprint 2 |

# 2. Sprint Goal

Deliver the workout logging and real-time equipment availability layer of SlugGym. By the end of Sprint 2, users should be able to:

- See a live list of gym equipment with current availability.

- Start a workout session and log exercises against specific equipment.

- Have their workout broadcast real-time equipment usage so other users see accurate availability.

- End their session cleanly, releasing equipment back to the available pool.

This sprint builds on Sprint 1's authentication, equipment catalog, and headcount infrastructure. It also includes a documentation deliverable for real-time hourly gym occupancy that pairs with the equipment list work.

# 3. User Stories & Tasks

## US-2.1 — Equipment Availability List (5 pts)

Linear: SLU-68    Priority: High

User Story: As a gym-goer, I want to see real-time equipment availability so I know what is open before I get to the gym.

| Task | Assignee | Est. Hours |
| --- | --- | --- |
| Update equipment schema for available_count | Heidi | 2h |
| Create seed script | Jeongmin | 2h |
| Build exercise filtering UI | Sangwoo | 3h |
| Implement loading, empty, and error states | Sangwoo | 2h |
| Wire equipment list UI to Occupancy hook | Sangwoo | 3h |
| Write tests — Cover Occupancy hook + equipment list UI behavior | Jeongmin | 3h |
| TOTAL |  | 15h |

Acceptance Criteria:

- Equipment list reflects current available_count from Supabase.

- List updates in real time when other users start/end sessions.

- UI handles loading, empty, and error states.

- Tests cover hook behavior and equipment list rendering.

## US-2.2 — Workout Session Logging (8 pts)

Linear: SLU-82    Priority: High

User Story: As a gym-goer, I want to log my workout session and exercises so I can track my progress.

| Task | Assignee | Est. Hours |
| --- | --- | --- |
| Design workout/exercise schema | Hajoon | 3h |
| Add/Modify columns to gym_equipment table | Heidi | 1h |
| Configure Supabase email authentication | Heidi | 2h |
| Wire frontend to real Supabase auth | Heidi | 3h |
| Set up Row Level Security policies | Hajoon | 3h |
| Design Workouts hook + light document | Heidi | 3h |
| Design Exercises hook + light document | Heidi | 3h |
| Design Occupancy hook + light document | Jeongmin | 2h |
| Document hook APIs | Heidi | 2h |
| Wire "Start new session" flow to Workouts hook | Sangwoo | 3h |
| Wire exercise input form to Exercises hook | Sangwoo | 3h |
| Implement client-side validation | Sangwoo | 2h |
| Build session history screen | Sangwoo | 3h |
| TOTAL |  | 33h |

Acceptance Criteria:

- Authenticated users can start a session, log exercises, and view their history.

- Workout, workout_exercises, and exercise_sets tables persist data correctly.

- RLS policies prevent users from reading or writing other users' sessions.

- Hook APIs are documented in the repo.

## US-2.3 — Real-Time Session Broadcast (5 pts)

Linear: SLU-70    Priority: High

User Story: As a gym-goer, I want my session to broadcast equipment usage in real time so other gym-goers see accurate availability.

| Task | Assignee | Est. Hours |
| --- | --- | --- |
| Enable Supabase Realtime on equipment table | Hajoon | 2h |
| Update gym_equipment.available_count on workout_exercise lifecycle | Hajoon | 4h |
| Update equipment list UI in real time | Sangwoo | 3h |
| Handle reconnection logic | Sangwoo | 2h |
| Handle concurrency cases | Hajoon | 3h |
| Load test concurrent sessions | Hajoon | 2h |
| Write tests for US-2.3: Real-time session broadcast | Jeongmin | 3h |
| Write FE tests for US-2.3 realtime subscription | Sangwoo | 3h |
| TOTAL |  | 22h |

Acceptance Criteria:

- Other clients see equipment availability change within seconds of a session start/end.

- Reconnection after a dropped websocket restores fresh state.

- Concurrent sessions on the same equipment do not corrupt available_count.

- Tests cover subscription, reconnection, and concurrency.

## US-2.4 — Session End / Equipment Release (3 pts)

Linear: SLU-71    Priority: High

User Story: As a gym-goer, I want to mark my session finished so equipment becomes available to others.

| Task | Assignee | Est. Hours |
| --- | --- | --- |
| Add session end logic to Workouts hook | Heidi | 2h |
| Set end_time and compute duration | Heidi | 2h |
| Build "End Session" button | Sangwoo | 1h |
| Add confirmation modal | Sangwoo | 1h |
| Build post-session summary screen | Sangwoo | 3h |
| Write tests for US-2.4: Session end / equipment release | Heidi | 2h |
| TOTAL |  | 11h |

Acceptance Criteria:

- Users can end a session via an explicit confirmation flow.

- end_time is set and duration computed on session end.

- Equipment available_count is restored when session ends.

- Users see a post-session summary.

## US-2.5 — Real-Time Hourly Occupancy Documentation (2 pts)

Linear: SLU-75    Priority: Medium

User Story: As a developer, I want documented behavior for real-time gym hourly occupancy so future visualization work has a reliable data contract.

| Task | Assignee | Est. Hours |
| --- | --- | --- |
| Document real-time gym hourly occupancy | Hajoon | 3h |
| TOTAL |  | 3h |

Acceptance Criteria:

- Hourly occupancy data source and refresh cadence are documented in the repo.

- Documentation is referenced from the future visualization plan.

# 4. Team Roles & Initial Assignments

| Member | Role | Sprint 2 Focus |
| --- | --- | --- |
| Heidi | Scrum Master + Backend | Auth wiring, Workouts/Exercises hook design and documentation, session end logic, US-2.4 tests |
| Hajoon | PO / Full-stack | Schema design, RLS policies, realtime equipment lifecycle, concurrency + load testing, US-2.5 documentation |
| Sangwoo | Frontend | Equipment list UI, session start/exercise input wiring, history + summary screens, FE realtime tests |
| Jeongmin | Backend | Occupancy hook design and documentation, seed script, US-2.3 backend tests, Occupancy + equipment list UI tests, security/RLS verification, integration tests |

# 5. Scrum Meeting Schedule

| Meeting | Day | Frequency | Notes |
| --- | --- | --- | --- |
| Scrum #1 | Tuesday | Weekly (recurring) | TA visit every Tuesday |
| Scrum #2 | Thursday | Weekly (recurring) | Mid-sprint sync |
| Scrum #3 | Saturday | Weekly (recurring) | End-of-week review & blockers |

TA visits every Tuesday during the scrum meeting. All team members must be present.

# 6. Scrum Board Structure

The physical scrum board in lab and the Linear board should both follow this 4-column structure:

| User Stories | Not Started | In Progress | Completed |
| --- | --- | --- | --- |
| US-2.1, US-2.2, US-2.3, US-2.4, US-2.5 | (tasks move here) | (tasks move here) | (tasks move here) |

- Burnup chart label: 'Sprint 2 - SlugGym'

- Y-axis: story points completed (target: 23 by May 6)

- Update the board at every scrum meeting

# 7. Collaboration Tools

- GitHub: source control, pull requests, code review

- GitHub Wiki: sprint documentation, meeting notes

- Linear: task tracking, sprint board, burnup chart

- Discord: daily async communication

# 8. Risks & Scope Control

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Real-time architecture for per-exercise tracking is not fully designed at sprint start | US-2.3 tickets may need to be reshaped mid-sprint; FE work that depends on hook contracts may slip | PO leads an architecture walkthrough in week 1 before opening blocking tickets |
| Frontend wiring tickets depend on hooks landing first | FE wiring may not complete inside the cycle if hook APIs are unstable | Document hook APIs in the same PR as the implementation; FE wiring scheduled in week 2 |
| Schema field naming drift between Supabase dashboard and code | Hooks may read incorrect column names; surfaces only at runtime | Verify field names against Supabase dashboard before writing hook code |
| Auth ticket blocks all backend work if not finished early | Other backend tickets cannot be tested end-to-end without auth | Use real Supabase email auth as a dev stand-in while production OAuth is finalized |

# 9. Definition of Done

A Sprint 2 task is done when:

- Code is merged into the dev branch or documentation is published.

- Tests pass locally for affected areas.

- UI states include loading, empty, and error handling where relevant.

- RLS policies are verified for any new tables or schema changes.

- Linear issue has a concise implementation/update comment.

- Related parent user-story issue progress is updated.