# Sprint 4 Report

Product Name: SlugGym

Team Name: Strong Slugs

Date: June 2, 2026

## Actions to stop doing

- Stop leaving parent user stories open after their child tickets are complete. US-4.1 and US-4.3 were eventually closed, but US-4.2 and US-4.4 still need status cleanup so the board reflects the real sprint outcome.

- Stop postponing final verification until the end of the sprint. Typecheck, lint, and Jest were eventually stabilized, but earlier recurring type/lint blockers made final integration riskier.

- Stop relying on vague copy or mock-only flows for demo-critical features. Recommendation wording and fallback states needed late improvement because some UX details were not fully specified up front.

## Actions to start doing

- Start closing the loop between child implementation tickets and parent user stories immediately. When acceptance criteria are satisfied, parent tickets should be updated with a concise completion comment and moved to Done.

- Start defining final demo acceptance criteria earlier. Sprint 4 had several polish tickets near the deadline; future sprints should define demo path, copy, and verification commands before implementation finishes.

- Start documenting architecture decisions without secrets. Infrastructure decisions such as cron-based polling and in-app notification fallback should be documented clearly while keeping credentials out of shared reports.

- Start treating recommendation quality as both algorithm and UX. The scoring logic, data inputs, fallback copy, and user-facing wording should be reviewed together.

## Actions to keep doing

- Keep using Linear comments for implementation evidence. Completed tickets consistently included summaries, files changed, validation commands, PRs, and acceptance-criteria checklists.

- Keep using deterministic tests for data-heavy features. Routine saving, recommendations, notifications, realtime behavior, and history flows were validated with mocked Supabase/realtime data instead of live services.

- Keep choosing pragmatic fallbacks when platform setup is risky. The team correctly deferred native push notifications and shipped an in-app notification fallback that is testable and demo-safe.

- Keep separating schema, helper logic, UI, and final polish into focused tickets. This made Sprint 4’s routine/recommendation work easier to review and integrate.

## Work completed / not completed

### Work Completed

- US-4.1: Routine saving — As a gym-goer, I want to save my regular workout routine so that the app can use it to make personalized recommendations.

  - SLU-157: US-4.1 Routine saving — completed and parent story closed.

  - SLU-161: Design saved routine schema — routines table, workout routine link, RLS assumptions, and data contract documented.

  - SLU-163: Build routine creation and editing UI — create/edit flow, exercise selection, ordering, loading/error states, and tests.

  - SLU-164: Wire routine saving UI to persistence — Supabase CRUD, current-user ownership, error preservation, and last-used sorting.

  - SLU-165: Unit tests for routine saving flow — create/update/delete, loading/error, routine selection, preview, and history-filtering coverage.

  - SLU-177, SLU-178, SLU-179: Routine UX bug fixes — unified picker, explicit exercise-equipment mapping, previous workout prefill, and exercise deletion.

- US-4.2: Optimal time recommendation — As a gym-goer, I want a suggested time to visit based on my routine and historical data so that I can avoid waiting for equipment.

  - SLU-162: Create equipment-specific history database — equipment availability snapshots, indexes, RLS, and wiki documentation.

  - SLU-166: Define optimal time recommendation scoring logic — deterministic scoring algorithm, fallback hierarchy, and data contracts documented.

  - SLU-167: Implement recommendation helper — ranked time windows, bottleneck penalty, sparse-data fallback, and Jest coverage.

  - SLU-168: Build optimal time recommendation UI — recommendation card with reason, confidence, loading, error, and fallback states.

  - SLU-169: Connect recommendation UI to routine and history data — persisted workout history, equipment availability, headcount inputs, and fallback UI wired into the Home flow.

- US-4.3: Equipment-free notification — As a gym-goer, I want to receive a notification when busy equipment becomes free so that I can act in real time.

  - SLU-159: US-4.3 Equipment-free push notification — completed with in-app fallback scope.

  - SLU-170: Evaluate push notification feasibility — native push risks documented; in-app fallback selected for Sprint 4.

  - SLU-171: Implement equipment-free notification trigger or in-app fallback — watchlist, busy-to-free transition detection, debounce, toast UI, and tests.

- US-4.4: Bug fixes & polish / final release support

  - SLU-172: Add representative icons/images for equipment — equipment visuals added with safe fallbacks.

  - SLU-173: Add representative icons/images for exercises — completed and confirmed.

  - SLU-174: Final typecheck, lint, and demo polish — npx tsc --noEmit, npm run lint, and Jest passed; 28 suites / 153 tests passed.

  - SLU-175: Change headcount polling from GitHub Actions to cron — moved polling to a cron-triggered Supabase Edge Function for more reliable 30-minute samples.

## Pull requests and implementation evidence

- Routine builder and routine UI work: SLU-163, including review fixes for edit flow, equipment choices, ordering, and tests.

- Routine persistence: SLU-164, including Supabase CRUD, RLS ownership, last-used sorting, and user-visible error handling.

- Recommendation logic and helper: SLU-166 and SLU-167, including documented scoring, bottleneck penalty, fallback hierarchy, and Jest tests.

- Recommendation UI and integration: SLU-168 and SLU-169, including Home recommendation UI wired to persisted history, equipment availability, and headcount inputs.

- Notification fallback: SLU-170 and SLU-171, including feasibility decision, in-app watchlist, busy-to-free transition detection, toast UI, debounce, and mocked realtime tests.

- Exercise picker and mapping fixes: SLU-177 and SLU-178, including shared picker component and explicit exercise-equipment mapping source of truth.

- Final verification: SLU-174 passed npx tsc --noEmit, npm run lint, and npm test -- --runInBand with 28 test suites and 153 tests passing.

## Work completion rate

- Planned Sprint 4 user stories: Four user stories were planned (US-4.1 Routine saving, US-4.2 Optimal time recommendation, US-4.3 Equipment-free notification, and US-4.4 Bug fixes & polish).

- User stories completed: All 4 user stories have been fully implemented, verified, and successfully closed in Linear.

- Issue completion: 100% of Sprint 4 implementation and polish tickets—including all remaining board cleanup items (SLU-158, SLU-160, SLU-176, and SLU-180)—are now marked as Done.

- Planned story points: 19 total parent-story points (US-4.1 = 3, US-4.2 = 8, US-4.3 = 5, US-4.4 = 3).

- Closed parent-story points: 19 / 19 points closed in Linear.

- Sprint duration: 2 weeks.

- Completed user stories per day: Approximately 0.28 closed user stories/day, successfully meeting all sprint commitments.

## Summary

Sprint 4 moved SlugGym from visualization into personalized workout planning and recommendation. Users can now create and persist routines, reuse previous workout details, receive recommendation guidance based on routine/history inputs, and opt into in-app equipment-free notifications. The team also improved reliability through cron-based headcount polling, explicit exercise-equipment mappings, final lint/typecheck cleanup, and expanded Jest coverage.