Release Plan

SlugGym — MVP v1.0

# 1. Heading

| Field | Details |
| --- | --- |
| Document | Release Plan |
| Product Name | SlugGym |
| Release Name | SlugGym MVP v1.0 |
| Release Date | June 5, 2026 |
| Revision | 1.2 |
| Revision Date | 2026-04-15 |

# 2. High-Level Goals

The primary objective of this release is to deliver a working crowdsourced gym companion app for UCSC students. The release is structured in two tiers:

Primary MVP (Sprint 1)

- User authentication — Students can create accounts and log in securely.

- Gym headcount — Users can see the total number of people currently in the gym (via external API integration).

- Equipment catalog — A documented list of all machines in the gym is available in the app as the foundation for future features.

Subsequent Milestones (Sprints 2–4)

- Workout logging — Users can record their sets, reps, weight, and equipment per session.

- Real-time equipment availability — Users can see which machines are in use, derived from crowdsourced workout logs.

- Optimal time recommendation — Users receive personalized suggestions for the best time to visit based on their routine and historical data.

# 3. User Stories Defining the Scope of the Release

## Sprint 1 — Primary MVP: Auth, Headcount & Equipment Catalog (16 points)

| Priority | User Story | Description | Points |
| --- | --- | --- | --- |
| High | US-1.1: Equipment catalog | As a gym-goer, I want to browse a documented list of all machines available in the gym so that I can plan my workout before arriving. | 8 |
| High | US-1.2: Gym headcount display | As a gym-goer, I want to see the total number of people currently in the gym so that I can decide whether it is worth going. | 5 |
| High | US-1.3: Create account, Login/logout | As a gym-goer, I want to create an account / log in and out so that I can keep track of my personal workout records | 3 |

## Sprint 2 — Workout Logging & Real-Time Availability (21 points)

| Priority | User Story | Description | Points |
| --- | --- | --- | --- |
| High | US-2.1: Equipment availability list | As a gym-goer, I want to view which gym machines are currently occupied so that I can plan my session before arriving. | 8 |
| High | US-2.2: Workout session logging | As a gym-goer, I want to create a workout session and add exercises (equip., weight, sets, reps) so that I can track what I did at the gym. | 5 |
| High | US-2.3: Real-time session broadcast | As a gym-goer, I want my active workout session to be visible to the system in real time so that other users can see that an equipment is in use. | 5 |
| High | US-2.4:Session end / equipment release | As a gym-goer, I want to mark my session as finished so that the equipment I was using is released for others. | 3 |

## Sprint 3 — Visualization & History (16 points)

| Priority | User Story | Description | Points |
| --- | --- | --- | --- |
| High | US-3.1: Equipment availability map | As a gym-goer, I want to see the equipment availability map so that I can understand gym congestion at a glance. | 8 |
| High | US-3.2: Past workout history | As a gym-goer, I want to view my past workout logs so that I can track my consistency over time. | 5 |
| Medium | US-3.3: Weekly congestion heatmap | As a gym-goer, I want to see a weekly congestion heatmap for each equipment type so that I can identify historically quieter time slots. | 3 |

## Sprint 4 — Recommendation & Polish (16 points)

| Priority | User Story | Description | Points |
| --- | --- | --- | --- |
| High | US-4.1: Optimal time recommendation | As a gym-goer, I want to receive a suggested time to visit the gym based on my routine and historical data so that I can avoid waiting for equipment. | 8 |
| High | US-4.2: Routine saving | As a gym-goer, I want to save my regular workout routine so that the app can use it to make personalized recommendations. | 3 |
| Medium | US-4.3: Bug fixes & polish | As a gym-goer,I want the app to be stable and easy to navigate so that I can focus on my workout. | 3 |
| Low | US-4.4: Equipment-free push notification | As a user, I want to receive a push notification when a busy equipment type becomes free so that I can act on it in real time. | 2 |

# 4. Sanity Check

| Sprint | Focus | Points | Notes |
| --- | --- | --- | --- |
| Sprint 1 | Primary MVP (Auth, Headcount, Catalog) | 16 | 3 concrete deliverables + infra |
| Sprint 2 | Workout Logging & Real-Time Data | 21 | Core crowdsource logic |
| Sprint 3 | Visualization | 16 | Midterm period — reduce if needed |
| Sprint 4 | Recommendation & Polish | 16 | Buffer for bugs & testing |
| Total |  |  | ~17.25 pts/sprint avg |

Notes:

- Total: 70 story points across 4 sprints (~17.25 pts/sprint average)

- 4-person team, each contributing approximately 5–6 hours per week

- Sprint 1 is the Primary MVP — intentionally scoped to 3 concrete deliverables (auth, headcount API, equipment catalog)

- If the headcount API is unavailable or restricted, this item will be replaced with a manual check-in mechanism as a fallback

- If midterms fall within Sprint 3, US-3.3 (heatmap) can be demoted to the backlog

# 5. Product Backlog

The following user stories were discussed but excluded from the current release. They are candidates for a future v2 release:

| ID | Title | Description |
| --- | --- | --- |
| US-B.1 | Strength progress graph | As a gym-goer, I want to visualize my strength gains over time so that I can track long-term progress. |
| US-B.2 | Workout sharing | As a gym-goer, I want to share my workout summary with friends so that I can stay motivated. |
| US-B.3 | Class schedule integration | As a student, I want to sync my class timetable with SlugGym so that recommendations avoid my class hours. |
| US-B.4 | Admin dashboard | As a gym staff member, I want to manage the equipment list so that the digital inventory matches the physical gym. |
| US-B.5 | Equipment condition rating | As a gym-goer, I want to rate the condition of equipment so that others know if a machine is broken or worn. |

The release plan and product backlog will be reviewed and updated after each sprint.